# CHAPTER 9

# STAKEHOLDER ENGAGEMENT, CHANGE MANAGEMENT, TRAINING AND INSTITUTIONAL CAPACITY BUILDING

## 9.1 Introduction

The successful implementation of a National Digital Textbook Lifecycle & Learning Resource Management System depends not only on technology but also on the people and institutions responsible for managing educational resources.

A national digital transformation programme affects thousands of users working at different administrative levels, each with distinct responsibilities, capacities, and operational environments.

The transition from paper-based processes to digital resource management requires structured stakeholder engagement, effective communication, targeted training, continuous technical support, and strong institutional ownership.

This chapter presents a comprehensive strategy to ensure successful adoption of the proposed platform across Cameroon.

# 9.2 Stakeholder Identification

The platform serves multiple categories of stakeholders.

## National Level

- Ministry leadership

- Directorates responsible for secondary education

- Curriculum specialists

- Planning units

- Finance units

- Procurement units

- ICT directorates

- National warehouse managers

### Primary Responsibilities

- Policy

- Strategic planning

- Monitoring

- Budget oversight

- National reporting

## Regional Level

- Regional Delegations

- Regional Inspectors

- Regional Warehouse Officers

- Regional ICT Coordinators

### Responsibilities

- Regional supervision

- Distribution coordination

- Monitoring implementation

- Capacity building

## Divisional Level

- Divisional Delegations

- Inspectors

- Logistics Officers

### Responsibilities

- School supervision

- Inventory monitoring

- Technical support

- Reporting

## School Level

- Principals

- Vice Principals

- Storekeepers

- Librarians

- Heads of Department

- Teachers

- ICT Teachers (where available)

### Responsibilities

- Receiving textbooks

- Inventory management

- Distribution

- Reporting

- Student accountability

# 9.3 Operational Challenges

## Problem 71

### Different Digital Skill Levels

Not all schools possess the same level of digital literacy.

### Impact

- Slow adoption.

- Data quality issues.

- User frustration.

### Proposed Solution

Develop role-specific training programmes for each category of user, beginning with foundational digital skills where necessary.

## Problem 72

### Resistance to Change

Users may be reluctant to replace familiar paper-based processes.

### Proposed Solution

Implement structured change management, including communication campaigns, demonstrations, pilot sites, and ongoing engagement.

## Problem 73

### Limited Technical Support

Schools in remote areas may have limited access to ICT personnel.

### Proposed Solution

Establish a multi-tier support model consisting of:

- National Helpdesk

- Regional Technical Coordinators

- Divisional Support Officers

- Online knowledge base

- Remote support where connectivity permits

## Problem 74

### High Staff Turnover

Transfers, retirements, and new appointments can affect continuity.

### Proposed Solution

Institutionalize training through standardized manuals, e-learning resources, and annual refresher programmes.

## Problem 75

### Inconsistent Procedures

Different schools may develop different operating practices.

### Proposed Solution

Publish National Standard Operating Procedures (SOPs) integrated directly into the platform.

## Problem 76

### Limited User Feedback

Operational improvements may not be communicated effectively.

### Proposed Solution

Create a structured feedback mechanism allowing users to submit suggestions, report challenges, and request support.

## Problem 77

### Lack of System Ownership

Projects sometimes become associated with external partners rather than ministry institutions.

### Proposed Solution

Ensure ministry ownership through governance structures, designated system administrators, and long-term institutional capacity development.

## Problem 78

### Limited Awareness of Responsibilities

Users may not fully understand their accountability for educational resources.

### Proposed Solution

Provide role-specific dashboards, responsibilities, and task reminders that reinforce accountability.

## Problem 79

### Limited Monitoring of Training Outcomes

Training attendance alone does not demonstrate competence.

### Proposed Solution

Introduce competency assessments, certification, and periodic refresher evaluations.

## Problem 80

### Weak Knowledge Retention

Training materials may be lost or become outdated.

### Proposed Solution

Develop a Digital Learning Centre containing:

- User manuals

- Video tutorials

- Frequently Asked Questions

- Interactive guides

- Standard operating procedures

- Release notes

# 9.4 Training Strategy

Training will be delivered in four phases:

### Phase 1

National Master Trainers

↓

### Phase 2

Regional Trainers

↓

### Phase 3

Divisional Trainers

↓

### Phase 4

School Users

This cascading model promotes sustainability and national coverage.

# 9.5 Change Management Framework

The programme will include:

- Stakeholder consultations

- Awareness campaigns

- Leadership engagement

- User champions

- Continuous communication

- Feedback loops

- Recognition of good practices

- Ongoing technical support

# 9.6 Institutional Capacity Building

The project will strengthen institutional capacity through:

- ICT skills development

- Resource management training

- Data management practices

- Reporting standards

- Inspection procedures

- Digital governance

# 9.7 Proposed Modules

The platform will include:

- Learning Management Portal for users

- Digital Helpdesk

- Knowledge Base

- Feedback Management System

- Training Management Module

- User Certification Module

- Communication Centre

# 9.8 Expected Outcomes

The proposed approach is expected to:

- Improve user confidence.

- Increase system adoption.

- Enhance data quality.

- Strengthen institutional ownership.

- Improve consistency of operations.

- Reduce dependence on external support.

- Build long-term national capacity.

# 9.9 Key Performance Indicators

Examples include:

- Percentage of users trained.

- User competency assessment scores.

- Helpdesk response times.

- User satisfaction levels.

- Training completion rates.

- Number of certified users.

- Adoption rates across schools.

- Percentage of schools actively using the platform.

# 9.10 Transition to Technical Architecture

People and processes define what the platform must achieve. The next chapter translates these operational requirements into a technical architecture, describing how the National Digital Textbook Lifecycle & Learning Resource Management System will be designed to operate securely, reliably, and efficiently across schools, regional offices, and the Ministry while supporting both connected and low-connectivity environments.